## Slide 1
Stage 3 – Measure, Formalize & Scale
90-Day AI Capability
Roadmap
Structured next steps for controlled AI expansion following pilot validation.
EXPAND
Where it's proven
REFINE
Where it needs work
HOLD
Where it's not ready
MEASURE
What we track
This roadmap governs the next 90 days. Expansion is controlled, measured, and reversible at every step.
AI Capability Rollout Framework · Stage 3 · 90-Day Roadmap

## Slide 2
Where We Are Now
Current state — entering the 90-day plan
A clear statement of where the organization stands before the roadmap begins. Short and factual.
Pilot Status
COMPLETE
Capability Gained
CONFIRMED
Confidence Level for Expansion
HIGH — ready to expand now
MEDIUM — expand with conditions
LOW — refine before any expansion
What this roadmap is designed to protect:
The discipline and guardrails established during the pilot
The scope boundaries that made the pilot safe
The measurement framework that made results credible
AI Capability Rollout Framework · Stage 3 · 90-Day Roadmap

## Slide 3
What We Will Expand
Controlled expansion — where pilot success is replicable
Expansion applies only where the pilot conditions — low risk, measurable, clearly owned — are also present.
EXPAND TO
CONDITIONS / TIMELINE
01
Workflow / Area
Conditions & timeline
02
Workflow / Area
Conditions & timeline
03
Workflow / Area
Conditions & timeline
Expansion criterion: The workflow meets all five pilot criteria — repetitive, low risk, measurable, reversible, clearly owned. If not, it belongs in Refine or Hold.
AI Capability Rollout Framework · Stage 3 · 90-Day Roadmap

## Slide 4
What We Will Refine
Adjustment areas — value shown, not yet ready to scale
These areas showed evidence of value during the pilot but require a specific change before expansion is appropriate.
GAP / AREA TO ADJUST
WHAT CHANGES + OWNER
01
Gap or area needing adjustment
What changes + owner + by when
02
Gap or area needing adjustment
What changes + owner + by when
03
Gap or area needing adjustment
What changes + owner + by when
Rule: Do not expand a refined area until the adjustment has been tested at pilot scale. Refinement is not permission to proceed — it is a condition to meet first.
AI Capability Rollout Framework · Stage 3 · 90-Day Roadmap

## Slide 5
What We Will NOT Expand
Boundaries are as important as direction
Defining what will not expand is not a failure — it is what makes the expansion of everything else credible.
HOLD
Area / Workflow:
Reason / Condition to reconsider:
HOLD
Area / Workflow:
Reason / Condition to reconsider:
HOLD
Area / Workflow:
Reason / Condition to reconsider:
Categories that should never appear in this 90-day plan:
HIGH-RISK workflows — legal, financial, reputational, or operational exposure without human review
UNDEFINED workflows — tasks that cannot be described in one sentence or measured against a baseline
UNOWNED workflows — no named person responsible for monitoring, reviewing, and deciding when to stop
AI Capability Rollout Framework · Stage 3 · 90-Day Roadmap

## Slide 6
Guardrails for Expansion
What must remain controlled throughout the 90 days
These guardrails apply to every workflow that expands. They are not optional — they are what makes expansion safe.
ALLOWED
RESTRICTED
ESCALATION PATH (required for every expansion)
OVERSIGHT OWNER (named person responsible for the 90-day period)
AI Capability Rollout Framework · Stage 3 · 90-Day Roadmap

## Slide 7
What We Will Measure
Signals that confirm expansion is working — or that it needs to stop
Expansion without measurement is assumption. Every expanded workflow must have a metric, a baseline, and a review date.
METRIC
CURRENT BASELINE
30-DAY
60-DAY
90-DAY TARGET
OWNER
01
02
03
Review gates:
Day 30 check-in:
Are metrics moving in the right direction? Any guardrail breaches?
Day 60 check-in:
Are targets on track? Does any workflow need to move from Expand to Refine?
Day 90 review:
Full leadership review. Decide: extend, scale further, or stop.
AI Capability Rollout Framework · Stage 3 · 90-Day Roadmap

## Slide 8
Stage 3 – Measure, Formalize & Scale
90-Day Direction
A structured summary of the plan — not a summary of the pilot.
EXPAND
Where
Workflows / areas approved for expansion:
[ fill in from Slide 3 ]
Start date:
REFINE
What
Areas requiring adjustment first:
[ fill in from Slide 4 ]
Adjustment deadline:
HOLD
What
Workflows remaining on hold:
[ fill in from Slide 5 ]
Condition to reconsider:
REVIEW
When
Review schedule:
Day 30 · Day 60 · Day 90
Oversight owner:
This plan is controlled, measured, and reversible at every step. If results do not support continued expansion, the plan stops.