## Slide 1
AI CAPABILITY ROLLOUT FRAMEWORK
TOOLS & TIMELINE REFERENCE
Use this reference throughout the 90 days. Each tool has one moment — use it at the right time.
STAGE 1 — ESTABLISH CLARITY & GUARDRAILS
Days 1–30
STAGE 2 — INTRODUCE A CONTROLLED PILOT
Days 31–60
STAGE 3 — MEASURE, FORMALIZE & SCALE
Days 61–90
01
AI Readiness Score
WHEN: Start of Stage 1
Establish your numeric baseline across 4 pillars. Take it before any other tool.
02
Baseline Capability Worksheet
WHEN: After AI Readiness Score
Qualitative reflection on the same 4 pillars. Adds context the score can't capture.
03
Capability Dashboard
WHEN: After Worksheet
Enter your Before scores here. Returns at Stage 3 to show your measurable progress.
04
Stage 1 Leadership Check-In
WHEN: End of Stage 1
Decision meeting guide. Go/no-go call before Stage 2 begins. Decision-makers only.
05
Workflow Evaluation Checklist
WHEN: Start of Stage 2
Evaluate one workflow at a time across 5 criteria. Select your pilot before planning.
06
AI Pilot Planning Template
WHEN: After Checklist
Full design blueprint for your pilot. Define scope, objective, participants, and metrics.
07
AI Pilot Approval Two-Pager
WHEN: Before pilot begins
Leadership sign-off document. Approve, Approve with Conditions, or Do Not Proceed.
08
Pilot Metrics Tab (Dashboard)
WHEN: Before first task
Enter baseline metrics now. You cannot measure impact without a starting point.
09
AI Pilot Results Summary
WHEN: End of Stage 2
After-action review and exit gate. Scale, Pause & Refine, or Stop — documented.
10
Re-Score (AI Readiness Score)
WHEN: Start of Stage 3
Retake using your current state. Enter After scores in the Capability Dashboard.
11
Executive Briefing Builder
WHEN: After Re-Score
Web tool. Turns pilot results into a structured narrative for leadership.
12
Executive Briefing PowerPoint
WHEN: After Builder
Populate slides from Builder output. Present as the formal close of Stage 3.
13
90-Day AI Capability Roadmap
WHEN: With Briefing
Forward plan: Expand what worked, Refine what needs work, Hold what isn't ready.
→
→
BEFORE YOU BEGIN
→ THEN
PILOT DESIGN
→ PILOT EXECUTION & EXIT
MEASURE & REPORT
→ SCALE
Keep this reference open throughout the 90-day framework. Each tool has one primary moment — using them out of sequence reduces their value.
blairts.com